Bachelor Thesis Project Plan

Community-Aware Influence Maximization

1. Background

Influence Maximization (IM) is a core problem in social network analysis.
The goal is to select a small set of nodes (seed set) such that the expected spread of influence in the network is maximized.

The problem is:

- NP-Hard

- Typically solved using approximation algorithms

- Based on diffusion models like Independent Cascade (IC)

A key theoretical property used in IM is submodularity, which ensures that a greedy algorithm achieves a

(1-1/e)≈63.2%

approximation of the optimal solution.

2. Core Algorithms to Study and Implement

Before proposing any improvement, we must implement standard baselines.

2.1 Independent Cascade (IC) Model

4

How it works:

- Start with seed nodes

- Each activated node gets one chance to activate each inactive neighbor

- Activation succeeds with probability p

- Process continues until no more activations occur

This requires Monte Carlo simulations to estimate spread.

2.2 Greedy Algorithm

Procedure:

- Iteratively select node with highest marginal gain

- Repeat until k seeds selected

Pros:

- Theoretical 63% guarantee

Cons:

- Very slow due to repeated simulations

2.3 CELF (Cost-Effective Lazy Forward)

Optimized greedy using lazy evaluation.

Idea:

- Reuse marginal gains

- Avoid unnecessary recomputation

Much faster than naive greedy.

2.4 Reverse Influence Sampling (RIS)

4

Key Idea:

Instead of simulating forward influence spread:

- Randomly sample Reverse Reachable (RR) sets

- Select nodes covering most RR sets

- Converts IM into a maximum coverage problem

Advantages:

- Highly scalable

- State-of-the-art for large networks

3. Possible Research Directions Considered

We evaluated three directions:

Direction A: Spread Improvement

Goal: Increase total influence spread beyond RIS.

Pros:

- Easy metric

- Clear comparison

Cons:

- RIS already near optimal

- Hard to beat significantly

- Risky for first paper

Risk Level: Medium

Direction B: Community Diversity / Balanced Coverage (Recommended)

Goal:
Ensure seeds are distributed across communities rather than concentrated in dominant regions.

Motivation:
Real-world networks have modular structure. Pure spread maximization may cluster seeds in one large community.

Idea:
Modify RIS to incorporate structural balance.

Example Objective:
Spread − λ × Community Imbalance

Evaluation Metrics:

- Total spread

- Community coverage

- Seed distribution

- Runtime

Pros:

- Easier to introduce novelty

- Realistic problem

- Good experimental scope

- Safer for first paper

Risk Level: Low–Medium

Direction C: Runtime Optimization

Goal:
Reduce computational time using community-based pruning.

Pros:

- Easy evaluation (runtime)

- Implementation-focused

Cons:

- Lower novelty

- Needs large datasets

Risk Level: Low

4. Final Recommended Direction

Selected Direction:

Community Diversity / Balanced Coverage using RIS

5. Proposed Thesis Title

Community-Aware Reverse Influence Sampling for Balanced Influence Maximization

Alternative options:

- Improving Seed Diversity in Influence Maximization via Community-Constrained Reverse Sampling

- An Empirical Study of Community-Guided Seed Selection in Influence Maximization

6. Proposed Problem Statement

Traditional Reverse Influence Sampling (RIS) methods maximize expected influence spread without considering the modular structure of real-world networks. This may result in seed nodes concentrated within dominant communities.

This work proposes a community-aware extension of RIS that incorporates structural diversity into seed selection. The goal is to improve influence coverage across communities while maintaining scalability and competitive spread performance.

7. Implementation Plan (2 Months)

Weeks 1–2

- Study IC model

- Study submodularity (intuition only)

- Implement IC simulator

- Implement Greedy

Week 3

- Implement CELF

Week 4

- Implement RIS

Week 5

- Implement community detection (Louvain)

Week 6

- Modify RIS to enforce community balancing

Week 7

- Run experiments

- Compare:

  - Spread

  - Runtime

  - Community coverage

Week 8

- Write thesis

- Prepare plots

- Analyze results

8. Minimal Reading Checklist

Must Read:

- Kempe, Kleinberg, Tardos (2003)

  - IC model

  - Greedy

  - Submodularity intuition

- Tang et al. (2015)

  - Reverse Reachable sets

  - RIS algorithm overview

Optional (if community-based approach chosen):

- Louvain method overview

- Modularity concept

Avoid:

- Deep reinforcement learning IM

- Differential privacy IM

- Blockchain IM

- Heavy theoretical submodular proofs

9. Why This Topic Is Suitable

- Manageable in 2 months

- Moderate novelty

- Clear evaluation metrics

- Strong experimental component

- Safe for first research paper

- Allows both algorithm design and analysis

10. Expected Contributions

- Implementation of classical IM baselines

- Design of community-aware RIS variant

- Empirical evaluation of spread vs structural balance

- Analysis of trade-off between influence and diversity

11. Overall Research Strategy

Focus on:

- Clean implementation

- Strong experiments

- Clear comparisons

- Honest analysis

Avoid:

- Overcomplicating theory

- Attempting completely new diffusion models

- Competing directly with heavy state-of-the-art theory